Task 2(Text editor application)

1. UI and logic
   1. File action (1 hour)

* Basic action like: open, create, save, cut, copy, paste etc. I have experience with this functional, so I’ll make it quick.
  1. Line numbers (2 hours)
* Show or hide counting of lines. This would be a flag, that can be change in tool bar. I haven’t exp so it take more time.
  1. Search in file (1 hour)
* I should use regular expression. I work with this previous, it will be fast.
  1. Statistics (1 day)
* Count all characters and words. I haven’t idea, how I can do this, I need time.
  1. Non-blocking UI (1 hour)
* Easy task, do it before.

1. Open files
   1. .txt type (1 day)

* Haven’t experience with opening and work in files.
  1. .xml type (2 days)
* Especially .XML type.

1. Support XML text (1 week)

* Shrink/expand content, XML validation. Not yet worked with.

1. Cross platform (1 day)

* Support application on Windows & Linux.